SirajOne

Vision Upgrade

Daily Connection to Allah

Implementation Plan  |  Database Structure  |  Permissions  |  UI Flow  |  Phased Rollout

إيمان  •  علم  •  عمل

Prepared for: the ummah  |  June 2026

# 1. Executive Summary

SirajOne currently serves as an Islamic learning management platform connecting students with teachers, managing programmes, and providing counselling. This upgrade repositions the platform's core purpose.

The central shift: connection to Allah comes first. Learning and counselling become supplementary services beneath a primary layer of daily Ibadah.

Core Principle Teachers, counsellors, and classes are optional. Daily connection to Allah is non-negotiable. Every feature decision must be evaluated against this principle first.

The upgrade introduces a new primary dashboard "My Daily Ibadah" and eight supporting modules covering Salah, Dhikr, Quran, Adhkar, live sessions, events, and library resources.

Critically, this platform will NOT use gamification: no coins, levels, points, trophies, or leaderboards. The design philosophy is sincerity-first -- tracking for accountability to Allah, not performance for an audience.

# 2. Guiding Principles

## 2.1 What This Platform Is

- A private, sincere space for a Muslim to track and grow their daily worship

- A community infrastructure for live Dhikr and Dua gatherings

- A gateway to authentic Islamic knowledge (library, Ta'leem, events)

- An optional support layer (counselling, teaching) for those who need it

## 2.2 What This Platform Is NOT

- A social media platform -- no public feeds, likes, or follower counts

- A gamified app -- no XP, streaks shown as trophies, or leaderboards

- A subscription SaaS -- access to Ibadah tools is not paywalled

## 2.3 Design Standards

| Principle | Implementation |
| --- | --- |
| Calm | Deep forest greens, muted golds, minimal animation, generous whitespace |
| Premium | Clean typography, no clutter, consistent spacing, purposeful icons |
| Islamic | Arabic text rendered correctly (RTL), Hijri dates, authentic hadith sourcing |
| Distraction-free | No ads, no push notification spam, no engagement-bait UI patterns |
| Sincere | No public sharing of worship counts, no competitive comparisons |

# 3. Architecture Overview

## 3.1 Navigation Priority (Revised)

Navigation order reflects the new value hierarchy. Items 1-4 are always visible. Items 5-7 are contextual based on role.

| Priority | Nav Item | Who Sees It | Status |
| --- | --- | --- | --- |
| 1 | My Daily Ibadah | All authenticated users | NEW |
| 2 | Learning Path | Students / All users | Existing -- repositioned |
| 3 | Library | All authenticated users | Expanded -- NEW structure |
| 4 | Community Events | All authenticated users | NEW |
| 5 | Counsellor (optional) | Counselling clients | Existing -- demoted |
| 6 | Teacher (optional) | Students with teacher | Existing -- demoted |
| 7 | Enrol | All users | Existing -- demoted |

## 3.2 Module Map

| Module | Type | Data Store | Real-time? |
| --- | --- | --- | --- |
| Salah Tracker | Personal | Firestore per-user daily docs | No |
| Daily Dhikr Tracker | Personal | Firestore per-user daily docs | No |
| Qur'an Tracker | Personal | Firestore per-user daily docs | No |
| Morning / Evening Adhkar | Personal + Content | Firestore static + completion | No |
| Live Dhikr Sessions | Community | Firestore live session docs | Yes (onSnapshot) |
| Live Dua Sessions | Community | Firestore live session docs | Yes (onSnapshot) |
| Ta'leem & Event Centre | Community | Firestore events collection | No |
| Islamic Library | Content | Firestore library collection | No |

# 4. Feature Specifications

## 4.1 Salah Tracker

Five daily prayers tracked per day. Simple tap-to-mark interaction. Purely personal accountability -- no scoring.

### Daily View

- Five prayer buttons: Fajr, Dhuhr, Asr, Maghrib, Isha

- Each button shows prayer name (Arabic + English) and completion status

- Tap = mark complete. Tap again = undo (within same day only)

- Day closes at midnight -- past days become read-only

### Statistics

- Daily completion percentage (0%, 20%, 40%, 60%, 80%, 100%)

- Weekly summary: grid of 7 days x 5 prayers

- Monthly summary: calendar dots (filled/empty circles, no colour-coding)

- Streak: consecutive days with all 5 prayers -- plain number, no fire icon

No Gamification Rule Streaks show as a simple number (e.g., '14 days'). No fire icons, no celebration animations, no comparisons. A broken streak shows plain 0 -- no guilt language.

## 4.2 Daily Dhikr Tracker

Three core adhkar with daily targets. Large tapable counter circles. Auto-saves on every tap. Resets at midnight.

| Dhikr | Arabic | Daily Target |
| --- | --- | --- |
| Istighfar | أستغفر الله | 100 |
| Durood | صلى الله عليه وسلم | 100 |
| La ilaha illallah | لا إله إلا الله | 100 |

- Progress arc per dhikr: fills to target (can exceed 100)

- Tap-hold = fast increment (hold 3+ seconds increments by 10)

- Manual edit: long-press to type exact number (for those who counted on tasbeeh)

- Historical reporting: daily totals stored, weekly and monthly averages visible

- Daily reset: at midnight local time (stored by date string YYYY-MM-DD)

## 4.3 Qur'an Tracker

Log daily Qur'an reading. Track pages, minutes, and Juz progress. User sets their own targets.

- Log fields: Pages read today, Minutes read today, Current Juz (dropdown 1-30), Notes (optional, private)

- Daily target: user sets their own -- no default imposed

- Juz progress: 30 filled/empty circles

- Weekly summary: total pages, total minutes, days with any Qur'an

- Monthly summary: heatmap of days read vs not

- All data is private -- no comparison to other users

## 4.4 Morning & Evening Adhkar

Complete, authentic adhkar collections with Arabic, transliteration, translation, audio, and completion tracking.

### Content Requirements

- Morning adhkar: ~20 items (from Hisnul Muslim and authenticated sources)

- Evening adhkar: ~20 items (from Hisnul Muslim and authenticated sources)

- Each item: Arabic text (RTL), transliteration, English translation, virtue from hadith, audio URL, repetition count

- Source attribution on every item (hadith book and number)

### Interaction Flow

- User opens Morning or Evening adhkar

- Scroll through items -- each card shows Arabic large, transliteration medium, translation small

- Tap to mark complete -- counter shows "1/3" for items requiring repetition

- Progress bar at top (e.g., 12/20)

- Completion state saved per day -- reopening shows progress

- "Mark all complete" option for users who completed adhkar offline

## 4.5 Live Dhikr Sessions

Scheduled community Dhikr gatherings. Join live. Participate silently.

- Admin/Teacher creates a session: title, scheduled time, dhikr type, description

- Join button appears when session status = live

- Live participant count shown (e.g., "42 people in this session")

- Audio-based: host audio streamed (Phase C infrastructure)

- Chat intentionally absent -- this is a worship space, not a chat room

Phase C Note Live audio streaming requires WebRTC or a third-party embed (Zoom, Jitsi, Whereby). In Phase A-B, live sessions can link to an external audio stream or WhatsApp call. Full WebRTC integration is Phase C scope.

## 4.6 Live Dua Sessions

Community Dua gatherings structured around Jumu'ah, Ramadan, and emergency/community dua events.

- Types: Friday Dua (weekly), Ramadan Dua (seasonal), Emergency Community Dua (admin ad hoc), General Dua Gathering

- Dua requests submitted in advance -- private, only seen by host

- Ameen button: aggregated count shown (no individual names)

- Post-session: recap message/audio available for replay

## 4.7 Ta'leem & Event Centre

Central hub for Islamic education announcements, upcoming programmes, and community events.

- Announcements: admin posts text/PDF announcements visible to all authenticated users

- Upcoming programmes: courses, lectures, khatms, workshops

- Registration: name, contact, optional notes

- Attendance tracking: admin marks in-person; online auto-tracked on join

- Calendar view: monthly calendar showing upcoming events

## 4.8 Islamic Library

Three distinct sub-libraries, each with categories and content types. Admin-managed content.

### Counselling Library

- Marriage & Family

- Parenting & Children

- Anxiety & Stress

- Emotional Wellbeing

- Family Guidance & Conflict

### Spiritual Growth Library

- Tawbah & Repentance

- Sabr & Patience

- Shukr & Gratitude

- Tazkiyah & Soul Purification

- Dhikr & Remembrance of Allah

### Qur'an Library

- Qa'idah & Beginners

- Tajwid Rules & Charts

- Tafsir & Explanation

- Study Resources & Worksheets

Content types: Articles (rich text), PDFs (Firebase Storage), Audio files, Video links (YouTube embed), External resource links.

All content admin-approved before publication. Authenticated read-only for all users.

# 5. Firestore Database Structure

## 5.1 Schema Conventions

- Per-user daily logs use document ID: YYYY-MM-DD (e.g., "2026-06-09")

- All timestamps use serverTimestamp() -- never client Date.now()

- Boolean fields default to false on creation

- No hard deletion -- set status: "archived" instead

- All new collections use camelCase field names

## 5.2 Personal Ibadah Collections

### users/{uid}/salahLogs/{YYYY-MM-DD}

| Field | Type | Description |
| --- | --- | --- |
| fajr | boolean | Fajr prayer completed |
| dhuhr | boolean | Dhuhr prayer completed |
| asr | boolean | Asr prayer completed |
| maghrib | boolean | Maghrib prayer completed |
| isha | boolean | Isha prayer completed |
| completedCount | number | Cached count of true values (0-5) |
| date | string | YYYY-MM-DD -- mirrors document ID |
| updatedAt | timestamp | Last modification time |

### users/{uid}/ibadahStats (single aggregate document)

| Field | Type | Description |
| --- | --- | --- |
| currentSalahStreak | number | Consecutive full-prayer days ending today |
| longestSalahStreak | number | All-time longest full-prayer streak |
| totalSalahDays | number | Total days with at least one prayer logged |
| lastSalahDate | string | YYYY-MM-DD of last logged prayer |
| totalDhikrDays | number | Total days with any dhikr completed |
| totalQuranDays | number | Total days with any Qur'an read |
| quranPagesAllTime | number | Running total of all pages read ever |
| updatedAt | timestamp | Last modification time |

### users/{uid}/dhikrLogs/{YYYY-MM-DD}

| Field | Type | Description |
| --- | --- | --- |
| istighfar | number | Count today (target: 100) |
| durood | number | Count today (target: 100) |
| tahlil | number | La ilaha illallah count (target: 100) |
| date | string | YYYY-MM-DD |
| updatedAt | timestamp | Last update |

### users/{uid}/quranLogs/{YYYY-MM-DD}

| Field | Type | Description |
| --- | --- | --- |
| pagesRead | number | Pages read on this day |
| minutesRead | number | Minutes spent reading |
| currentJuz | number | Juz number currently reading (1-30) |
| juzCompleted | array<number> | Juz numbers completed this cycle |
| notes | string | Optional private notes |
| date | string | YYYY-MM-DD |
| updatedAt | timestamp | Last update |

### users/{uid}/adhkarCompletions/{YYYY-MM-DD}

| Field | Type | Description |
| --- | --- | --- |
| morningCompleted | boolean | All morning adhkar marked complete |
| eveningCompleted | boolean | All evening adhkar marked complete |
| morningItems | map<string,number> | adhkarId -> times completed today |
| eveningItems | map<string,number> | adhkarId -> times completed today |
| date | string | YYYY-MM-DD |
| updatedAt | timestamp | Last update |

## 5.3 Global Content Collections

### adhkar/{docId}  (admin-managed static content)

| Field | Type | Description |
| --- | --- | --- |
| type | string | "morning" or "evening" |
| order | number | Display order within type (1, 2, 3...) |
| arabicText | string | Full Arabic text (RTL) |
| transliteration | string | Latin transliteration |
| translation | string | English translation |
| benefit | string | Virtue/benefit from hadith |
| source | string | Hadith reference (e.g., Bukhari 6306) |
| repetitions | number | Times to recite (1, 3, 7...) |
| audioUrl | string ¦ null | Firebase Storage URL for audio |
| approved | boolean | Only true items shown to users |

### liveSessions/{sessionId}

| Field | Type | Description |
| --- | --- | --- |
| type | string | "dhikr" or "dua" |
| title | string | Session title |
| scheduledAt | timestamp | Planned start time |
| startedAt | timestamp ¦ null | Actual start (set by host on go-live) |
| endedAt | timestamp ¦ null | Actual end time |
| hostId | string | UID of session host |
| status | string | "scheduled" ¦ "live" ¦ "completed" ¦ "cancelled" |
| participantCount | number | Real-time count (incremented on join) |
| streamUrl | string ¦ null | External audio/video link if applicable |
| createdAt | timestamp | When session was created |

Subcollection: liveSessions/{sessionId}/participants/{uid}  |  Fields: joinedAt (timestamp), leftAt (timestamp | null)

### events/{eventId}

| Field | Type | Description |
| --- | --- | --- |
| type | string | "taleem" ¦ "program" ¦ "announcement" ¦ "khatm" ¦ "workshop" |
| title | string | Event title |
| description | string | Full details |
| scheduledAt | timestamp | Start time |
| registrationDeadline | timestamp ¦ null | Cut-off for registrations |
| capacity | number ¦ null | Max participants (null = unlimited) |
| registrationCount | number | Cached count of registrations |
| status | string | "upcoming" ¦ "active" ¦ "completed" ¦ "cancelled" |
| location | string | Physical address or online link |
| createdBy | string | Admin UID |
| createdAt | timestamp | When created |

Subcollection: events/{eventId}/registrations/{uid}  |  Fields: registeredAt (timestamp), attended (boolean), notes (string)

### library/{docId}

| Field | Type | Description |
| --- | --- | --- |
| category | string | "counselling" ¦ "spiritual" ¦ "quran" |
| subcategory | string | E.g., "marriage", "tawbah", "tajwid" |
| type | string | "article" ¦ "pdf" ¦ "audio" ¦ "video" ¦ "link" |
| title | string | Resource title |
| author | string | Author or scholar name |
| description | string | Short summary |
| content | string ¦ null | Rich text body (articles only) |
| fileUrl | string ¦ null | Firebase Storage URL (PDF/audio) |
| videoUrl | string ¦ null | YouTube or external URL (video) |
| language | string | "ar" ¦ "en" ¦ "both" |
| tags | array<string> | Search tags |
| approved | boolean | Must be true to display to users |
| publishedAt | timestamp ¦ null | When approved and published |
| createdBy | string | Admin UID |

# 6. Permissions Model

## 6.1 Firestore Security Rules Summary

All rules follow least privilege. Users can only read and write their own ibadah data. Content collections are read-only for authenticated users, write-only for admins.

| Collection | Read | Create | Update | Delete |
| --- | --- | --- | --- | --- |
| users/{uid}/salahLogs | Self only | Self only | Self only | Admin only |
| users/{uid}/dhikrLogs | Self only | Self only | Self only | Admin only |
| users/{uid}/quranLogs | Self only | Self only | Self only | Admin only |
| users/{uid}/adhkarCompletions | Self only | Self only | Self only | Admin only |
| users/{uid}/ibadahStats | Self only | Self only | Self only | Admin only |
| adhkar | Any auth user | Admin only | Admin only | Admin only |
| liveSessions | Any auth user | Admin / Teacher | Host / Admin | Admin only |
| liveSessions/*/participants | Self / Admin | Self (on join) | Self / Admin | Admin only |
| events | Any auth user | Admin only | Admin only | Admin only |
| events/*/registrations | Self / Admin | Self only | Admin only | Admin only |
| library | Any auth user | Admin only | Admin only | Admin only |

## 6.2 New Firestore Rule Functions Required

### isIbadahOwner(userId)

Returns true if the authenticated user UID matches userId AND user status is approved. Prevents suspended accounts from writing ibadah data.

### validSalahLog()

Validates salah log using keys().hasOnly(['fajr','dhuhr','asr','maghrib','isha','completedCount','date','updatedAt']). Prevents injection of arbitrary fields.

### validDhikrLog()

Validates dhikr log fields. Checks that istighfar, durood, and tahlil are non-negative numbers.

### isSessionHost(sessionId)

Returns true if the authenticated user UID matches the hostId field in the live session document.

Security Priority All personal ibadah subcollections must use keys().hasOnly() validation -- consistent with the counselling collections already hardened in the codebase.

# 7. Mobile UI Flow

## 7.1 Primary Dashboard: My Daily Ibadah

Single scrollable page. No tabs, no modals on first load. Everything visible at a glance.

### Layout Sections (top to bottom on mobile)

- Gregorian date + Hijri date side by side. Date Bar

- 5 circular buttons horizontal row. Tap to fill. Shows "4/5" total below. Salah Row

- Three large tap-circles: Istighfar / Durood / Tahlil. Count + thin progress arc. Arabic name above, count below. Dhikr Section

- Pages today + Minutes today number inputs. Current Juz dropdown. Save button. Qur'an Log

- Morning Adhkar and Evening Adhkar buttons. Checkmark if completed today. Adhkar Shortcuts

- Single card showing next live session (if any). Join button activates at session time. Upcoming Session

## 7.2 Individual Module Screens

### Salah Detail Screen

- Full-week grid: 7 days x 5 prayers. Today highlighted.

- Monthly view: toggle. Dots -- filled = all 5, half = partial, empty = none.

- Streak counter: plain number. "Current: 14 days". No flame icon.

### Dhikr History Screen

- 7-day bar chart (recharts). Daily totals for each dhikr type.

- Monthly averages: "Average Istighfar this month: 74/day".

- No comparison to other users.

### Adhkar Detail Screen

- Full-screen cards. Each card: Arabic large RTL, transliteration medium, translation small, benefit collapsed, repetition counter.

- Audio button: plays recitation if available (HTML5 audio element).

- Tap counter per item: "1 of 3" for items requiring repetition.

- Progress: thin bar at top (e.g., 12/20).

### Library Screen

- Three category cards: Counselling / Spiritual Growth / Quran

- Tap category -> subcategory list -> resource list (title, type icon, author, description)

- Search bar across all library content

- Language filter: Arabic / English / Both

### Community Events Screen

- Upcoming tab (default) + Past tab

- Event cards: title, type tag, date, location, registration count, Register button

- Live Now badge for active sessions

## 7.3 Responsive Breakpoints

| Breakpoint | Target | Layout Change |
| --- | --- | --- |
| < 640px (mobile) | Phone | Single column. Salah row: 5 circles horizontal. |
| 640-1024px (tablet) | iPad | Dashboard 2-column layout. |
| > 1024px (desktop) | Desktop | Dashboard 3-column grid. Library shows sidebar nav. |

# 8. Phased Rollout Strategy

## 8.1 Overview

Four phases over approximately 12 weeks. Each phase delivers a working, deployable increment that real users can use immediately.

| Phase A Weeks 1-3 | Core Ibadah Trackers |
| --- | --- |
|  | -> My Daily Ibadah dashboard (Salah + Dhikr + Qur'an only) |
|  | -> Salah Tracker -- daily marking, weekly/monthly views, streak counter |
|  | -> Daily Dhikr Tracker -- 3 counters, progress arcs, daily reset |
|  | -> Qur'an Log -- pages, minutes, Juz tracker |
|  | -> Firestore subcollections + security rules for all 3 trackers |
|  | -> ibadahStats document with streak calculation logic |
|  | -> Navigation reordering: Daily Ibadah as primary tab |
|  | -> Deploy + 7-day validation with internal test users |

| Phase B Weeks 4-6 | Adhkar & Library Expansion |
| --- | --- |
|  | -> Morning & Evening Adhkar screen with full content (~40 items) |
|  | -> Adhkar completion tracking per item per day |
|  | -> Audio playback for adhkar (Firebase Storage + HTML5 audio) |
|  | -> Library restructure: 3 categories, subcategories, all content types |
|  | -> Admin interface for adding and approving library content |
|  | -> Adhkar shortcuts added to My Daily Ibadah dashboard |
|  | -> Firestore rules updated for adhkar + library |
|  | -> Deploy + seed with minimum 5 resources per subcategory |

| Phase C Weeks 7-9 | Community & Live Sessions |
| --- | --- |
|  | -> Live Sessions infrastructure (Dhikr + Dua session types) |
|  | -> Session scheduling by Admin/Teacher role |
|  | -> Join session flow + real-time participant count (onSnapshot) |
|  | -> Ameen button for Dua sessions (aggregated count) |
|  | -> Ta'leem & Event Centre -- announcements + event listing |
|  | -> Event registration flow + WhatsApp notification |
|  | -> Firestore rules for liveSessions + events |
|  | -> Deploy + first live community session |

| Phase D Weeks 10-12 | Polish & Mobile Optimisation |
| --- | --- |
|  | -> Mobile layout polish for all screens (< 640px breakpoint) |
|  | -> Historical reporting improvements (Dhikr weekly chart) |
|  | -> Qur'an Juz progress visualisation |
|  | -> Admin dashboard: attendance marking, session recording |
|  | -> Performance: lazy loading all new pages, bundle size audit |
|  | -> Firestore composite indexes for reporting queries |
|  | -> Full Firestore rules audit and tightening |
|  | -> Accessibility review (Arabic RTL, screen reader support) |
|  | -> Final deploy + announcement to all users |

## 8.2 Rollout Decision Gates

Before advancing phases, confirm:

| Gate | Requirement | Who Confirms |
| --- | --- | --- |
| Phase A -> B | Salah/Dhikr/Qur'an tracking works for 5+ test users over 7 days. No data loss. | Admin + 2 test users |
| Phase B -> C | All adhkar content verified by qualified scholar. Audio reviewed. Library seeded. | Scholar + Admin |
| Phase C -> D | First live session hosted with 5+ participants. Event registration end-to-end tested. | Admin |
| Phase D -> Launch | Mobile layout tested on iPhone + Android. All Firestore rules pass security tests. | Full team |

# 9. Technical Dependencies & File Map

## 9.1 New npm Dependencies

| Package | Purpose | Phase |
| --- | --- | --- |
| date-fns (already installed) | Date parsing for YYYY-MM-DD keys | A |
| hijri-date or intl-hijri | Hijri calendar conversion for date bar | A |
| No audio library needed | HTML5 <audio> element handles playback natively | B |
| No chart library needed | recharts (already installed) for Dhikr history bars | A |

Dependency Policy Prefer already-installed packages (date-fns, recharts, lucide-react, firebase) before adding new ones. Each new dependency adds bundle size and maintenance burden.

## 9.2 New File Structure

| Path | Description |
| --- | --- |
| src/pages/DailyIbadah.jsx | Primary dashboard page |
| src/components/ibadah/SalahTracker.jsx | Salah 5-circle row + detail view |
| src/components/ibadah/DhikrTracker.jsx | Three-counter component |
| src/components/ibadah/QuranLog.jsx | Daily Qur'an log form |
| src/components/ibadah/AdhkarSession.jsx | Full-screen adhkar swiper |
| src/components/ibadah/AdhkarCard.jsx | Single adhkar card with audio |
| src/components/community/LiveSessionCard.jsx | Session listing card |
| src/components/community/EventCard.jsx | Event listing card |
| src/pages/CommunityEvents.jsx | Events + live sessions hub |
| src/hooks/useSalahLog.js | Firestore read/write hook for salah |
| src/hooks/useDhikrLog.js | Firestore read/write hook for dhikr |
| src/hooks/useQuranLog.js | Firestore read/write hook for Qur'an |
| src/hooks/useAdhkarCompletions.js | Adhkar completion hook |
| src/hooks/useIbadahStats.js | Stats document hook (streak etc.) |
| src/data/adhkar/morning.js | Morning adhkar static data array |
| src/data/adhkar/evening.js | Evening adhkar static data array |

## 9.3 Existing Files to Modify

| File | Change Required |
| --- | --- |
| src/App.jsx | Add DailyIbadah and CommunityEvents routes; reorder navigation |
| src/components/Navbar.jsx | Reorder nav links; add Daily Ibadah as primary item |
| firestore.rules | Add rules for all new subcollections with keys().hasOnly() validation |
| src/pages/Library.jsx | Full rewrite with 3-category structure |
| src/pages/Dashboard.jsx | Add shortcut card to Daily Ibadah |

# 10. Pre-Code Checklist

Before writing component code, confirm all of the following:

| Item | Status |
| --- | --- |
| Adhkar content reviewed and approved by qualified scholar | Pending |
| Audio files for adhkar recorded and uploaded to Firebase Storage | Pending |
| Hijri date conversion approach confirmed (npm package or manual) | Pending |
| Live session audio infrastructure decision made (WebRTC vs external) | Pending |
| Library seed content identified for each subcategory | Pending |
| Event Centre: first event/announcement ready to publish on launch | Pending |
| Test users identified for Phase A 7-day validation | Pending |
| Firestore billing limits reviewed for increased daily read/write volume | Pending |
| Arabic font rendering tested on Android (font fallback may be needed) | Pending |
| sirajone.co.za domain confirmed working before Phase A development | In Progress |

--  End of Implementation Plan  --

ربنا لا تزغ قلوبنا بعد إذ هديتنا

"Our Lord, do not let our hearts deviate after You have guided us."  [3:8]